Feb 3, 2024 | The Night Owlers

First meeting

Meeting: 1:00 pm - 2:00 pm

Attendies: Everyone

We went over the Sprint 1 instructions and took notes

# **Notes**

## **Types of user**

* Customers
* Customer service representative
* Administrator

# **User stories**

* Login, logout(additional feature)?? Ask TA
* food being ready(additional feature)

## **Customers**

* rate and review
* browse categories
* Modify reservation

## **Customer service representative**

* Ability to check information about reservation

## **Administrator**

* CRUD Categories
* CRUD cars

# 

# **Action Items**

Briefly discussed about who’s doing what

# Project Setup (Ivan)

* See if there is an api that can get car information(Ivan)
* Have a list of all the categories
  + Design()
  + Render (Jutipong)
  + Backend(routing) (Angru Li)
* Create categories ( Angru Li, Ryan, Thee)
  + Design
  + Setup
  + Render(Frontend)
  + Backend (Ryan)
* Create Cars
  + putting information in the api
  + Get the information
  + Store the information in the database
* Documentation
* Description of the Project (Ryan)
  + Team Members and Roles(Thee)
  + Project Approach and Technology (Ivan)
  + 6 user stories backlog for Sprint (Ryan)
  + [ ]Task Breakdown (derived from user stories, and assigned to a team member each of them). (Use GitHub issues)
  + [ ]Detailed log of each team member's contribution including time spent on each activity (document)
  + [ ]Meetings Minutes file (minutes files should be named
  + [ ]Plan for the next Sprint on a wiki page