## Feb 26, 2024 | [Night Owlers Status Update](https://www.google.com/calendar/event?eid=NmM3dDM1OG1tZ2VpNzQzbnRkbzl0Y2YxZ24gc2hhbWlpdmFuQG0)

Attendees: Everyone

Meeting time: 6:00 PM - 7:00 PM

Location: Discord

# Agenda

## Status update

* + **Jutipong**
    - Discussed wireframe development stages, focusing on:
      * Reservation confirmation
      * Homepage enhancements
      * Confirmation, modification, and cancellation forms
      * Policy confirmation pop-up for user account deletion
    - Highlighted the need to develop:
      * Reservation forms for both admin and customer interfaces
    - Shared screen to demonstrate the current progress.
  + **Ryan**
    - Shared insights on MongoDB exploration.
    - Emphasized the importance of time management, quoting Ivan: "If you think something is going to take you 2 hours, it will take 4."
  + **Angru**
    - Discussed the learning curve with MongoDB and issues with Visual Studio.
    - Mentioned ongoing work, did research on MongoDb and watched youtube videos.
    - Came up with an idea for backend logic for users on how to implement on MongoDB
  + **Ivan**
    - Detailed setup of MongoDB schema for user profiles.
    - Discussed the implementation of design with Tailwind CSS, focusing on the SearchBar.
    - Shared his screen showing Figma for the wireframe.
    - Stressed the importance of adding more details and the need to finish the wireframe by tonight for implementation tomorrow.
  + **Thee**
    - Discussed the creation of wireframes for various functionalities, including:
      * Adding a new vehicle (admin)
      * Viewing vehicle info (admin)
      * Detailed vehicle page (admin)
    - Raised questions about the tasks and the need for clarity on wireframe assignments.
  + **General Discussion**
    - The need for adding comments on GitHub for better issue tracking.
    - Discussion on post-wireframe tasks, branching strategy, and documentation updates.
* **Action Items**
  + **Thee**
    - To finish the wireframe.
    - To start implement sections 5.3.1 and 5.3.2 before next meeting
  + **Ivan**
    - To complete the wireframe.
    - To implement all wireframe designs by Wednesday.
  + **Ryan**
    - To start on backend logic for database
  + **Angru Li**
    - To set up MongoDB.
  + **Jutipong**
    - To finalize the wireframe.
    - To start implementation.


## General Updates

* The importance of detailed wireframes and clear task assignments was emphasized.
* Finalize wireframe on Figma in order to start implementing the tasks
* Showed that on Github we can go on Team View and see each tasks assigned for each member

## 

## Notes

* The meeting stressed the importance of clear communication and detailed planning for the project's success.
* discussed their current progress, challenges, and the next steps in their respective areas.
* We will be adding comments when we close the issues as seen in the picture below



## 