## Mar 5, 2024 | [Night Owlers Status Update](https://www.google.com/calendar/event?eid=NmM3dDM1OG1tZ2VpNzQzbnRkbzl0Y2YxZ24gc2hhbWlpdmFuQG0)

Attendees: Angru, Jutipong, Theebika, Ivan

Meeting time: 5:30 pm - 10:pm

Location: in person

# Agenda

* Creation of User Stories for Sprint 3 together:
  + Planned what to add on user stories, priority, dod, acceptance criteria
  + Focus on three user stories: branch, check-in, and check-out processes.
  + Add tasks for each user stories
  + Assign each tasks for each member
* Status Update from Team Members.
* Main Mission: Collaboratively write user stories for the next phase and discuss task division.

## Status update

* **Jutipong**
  + Implement the car’s feature’s page that can show or the car’s information together
  + Finished implementing navbar and footer
* **Angru**
  + Addressed and fixed a bug while working on creating CRUD operations.
* **Ivan**
  + Finish the most features of the user and main feature the vehicle display page
  + Developed CRUD operations for the database system.
* **Theebika** 
  + Finished implementing the page for the car detail page. When a customer clicks a vehicle, it will go to the detailed page. Also, started implementing filling a form to add a vehicle on the admin side.

## 

## Questions & Insights

* GitHub Collaboration on Bug Fixes:
  + The team discussed the best practices for using GitHub to address bugs, emphasizing the importance of detailed issue descriptions, branch creation for fixes,
* Database URL in .env File for Enhanced Safety:
  + Discussed that each member must add .env on their file for database to work while running the code

## Recorded conversation

Test, so did you for but is it on the dashboard or on the user user? I can just copy the code from that to put in the dashboard OK so check in and check out but we can if you want we can change it to rent and return if you want I think that that is better than mine I think I think it does just not make sense to have a reserve rent return check because then you can just do logic of like so you would still have a chicken button or check out once you click the I mean something if the system is a button the car becomes rented and once you click to check out, becomes available Rented maybe I don’t need the box for the user just if it’s available or reserved actually yes no you do because it’s good as for the user to know as well. I mean like this one should be in the slush you don’t like a little card and then it has the Way I see it when you search the car show so I think we don’t need you. Yeah yeah yeah I just realized it’s two different things. OK because there’s a car you can be available reserve or rented and then as a reserve for the reservation you can have checked in check out check out and then notes whatever you do and then the pickup date for the search car reservation has chicken out. Chicken. will be not available for us there isn’t

## Action Items

* **All Team Members:**
  + Engage in a detailed review of the new user stories and provide feedback
  + Must add the user stories on Github
  + Begin tackling assigned tasks based on the agreed-upon task distribution,
  + Implement the discussed changes to the rental process logic and the vehicle page's new search bar feature.