## Mar 6, 2024 | [Night Owlers Status Update](https://www.google.com/calendar/event?eid=NmM3dDM1OG1tZ2VpNzQzbnRkbzl0Y2YxZ24gc2hhbWlpdmFuQG0)

Attendees: Angru, Jutipong, Theebika, Ivan

Meeting time: 9:30 PM - 10:00 PM

Location: Zoom

# Agenda

* Demonstration of ongoing work by each team member.
* Discussion of next steps and addressing technical questions.

## Demonstrations

* **Jutipong:**
  + Presented a demo of the Reservation form and the accompanying Reservation Page.
  + Mentioned awaiting completion of backend development for full functionality.
* **Ivan:**
  + Updated on database development efforts, including integration of customer account databases with the frontend for login page development.
  + Created a page to display all customer information comprehensively.
* **Angru:**
  + Reported on the development of database CRUD functions, highlighting some challenging bugs that are difficult to resolve.
* **Theebika:**
  + Showcased the implementation of the car detail page, enhancing the user experience with detailed vehicle information, and the implementation of adding car form on the admin side

## To-Do

* Post user stories issues on GitHub by midnight for Sprint 3.
* Review and address any concerns in the CI/CD pipeline.
* Develop acceptance tests for user stories from Sprint 2.
* Ensure all pages are linked for seamless demonstration of the project.
* Complete any remaining tasks as per the project schedule.

## Questions & Answers

* **Advantage of Using Mongoose Over MongoDB Directly:**
  + Mongoose provides a schema-based solution for application data modeling, incorporating type casting, validation, query building, and more, which facilitates data consistency and development simplicity.
* **Importance of Keeping the Main Page.ts Clean:**
  + Emphasized the necessity for readability and maintainability. A clean main file helps in understanding the application's structure and simplifies updates and refactoring

## Action Items

* **All Team Members:**
  + Ensure the posting of user stories issues is completed by the deadline.
  + Conduct a review of the CI/CD pipeline to identify and rectify any potential issues.
  + Develop and finalize acceptance tests for early sprint user stories (need 12).
  + Work on linking all project pages to streamline the upcoming project demonstrations.
  + Address all outstanding tasks to keep the project on track.