## Mar 9, 2024 | [Night Owlers Status Update](https://www.google.com/calendar/event?eid=NmM3dDM1OG1tZ2VpNzQzbnRkbzl0Y2YxZ24gc2hhbWlpdmFuQG0)

Attendees: Angru, Jutipong, Theebika, Ryan

Meeting time: 10:00 PM - 11 pm

Location: Online → Discord

# Agenda

## Summary of Progress and Action Items

* **Jutipong:**
  + **Current Work:** Jutipong has been focusing on action run configurations and has identified the need to remove "vercal" from the setup
  + **Next Steps:** Complete the unit testing for the delete user functionality to ensure robust error handling and data integrity.
* **Angru:**
  + **Issue Encountered:** Angru experienced difficulties with the project's backend, particularly issues related to the .env file configuration.
  + **Resolution:** With the collaborative effort of the team, the issue was successfully resolved during the meeting. The team provided Angru with guidance and support to address the .env file configuration problem.
* **Theebika:**
  + **Progress Review:** Theebika conducted a thorough examination of the current codebase, creating a detailed list of tasks that need to be addressed to move the project forward. Will work on styling as well for the pages to enhance user experience
  + **Action Plan:** Focus on systematically addressing the identified tasks, prioritizing those that are critical to the project's next phase of development.
* **Ryan:**
  + **Upcoming Work:** Ryan is assigned to enhance the project's visual presentation, with plans to work on styling using Tailwind CSS. This effort is aimed at improving the user interface and overall user experience of the web application.
  + **Collaboration:** Over the weekend, the team convened to review remaining tasks and distributed the workload accordingly.

## Collaborative Efforts and Deadlines

* The meeting emphasized collaborative problem-solving, with team members stepping in to assist with challenges encountered by their peers. This approach not only facilitated immediate resolutions
* A deadline was established for the next meeting, scheduled for 5:00 PM on Sunday. By this time, all team members are expected to have made significant progress on their assigned tasks