## Mar 10, 2024 | [Night Owlers Status Update](https://www.google.com/calendar/event?eid=NmM3dDM1OG1tZ2VpNzQzbnRkbzl0Y2YxZ24gc2hhbWlpdmFuQG0)

Attendees: Angru, Jutipong, Theebika, Ryan

Meeting time: 6:00 pm - 7:30 pm

Location: online Discord

# Agenda and Updates

* **Ryan:**
  + Completed styling for the sign-up and login pages.
  + Currently working on developing the landing page to enhance user experience.
  + Will work on adding a logo
* **Jutipong:**
  + Worked on unit testing for the project, a few unit test left to complete
  + Demonstrated the functionality for making and modifying reservations, noting that the delete function is operational.
* **Angru:**
  + Encountered merging issues due to not pulling from the main branch beforehand.
  + Received assistance from the team to resolve the merging conflicts successfully.
* **Theebika:**
  + Reviewed the project rubric grades and outlined necessary actions to improve.
  + Highlighted the importance of adding priority and risks not only to user stories but also to specific tasks.
  + Stressed the need for a detailed log file to track project progress accurately.
  + Completed on meeting minutes and fixed a few issues in the code
  + Closed old branches

## Decisions and Action Items

* The team agreed on a strict deadline to complete all pending tasks by the following morning

## Key Points Discussed

* **Importance of Comprehensive Testing:**
  + Acknowledged the crucial role of unit testing in maintaining the project's quality and reliability.
  + Agreed on the necessity of validating all input fields to prevent errors and ensure data integrity.
* **Collaboration and Version Control:**
  + Discussed the importance of regular updates from the main branch to avoid merging conflicts
  + Emphasized on the collective responsibility to support team members in resolving technical challenges.
* **Project Management and Documentation:**
  + Recognized the need for detailed planning, including the identification of priorities and risks associated with tasks and user stories.
  + Underlined of maintaining a detailed log file for effective project documentation and review.

## Next Steps

* **Ryan:** To finalize the development of the landing page and ensure the logo and page styling align with the project's aesthetic requirements.
* **Jutipong:** To implement validation checks for all input fields in the reservation process and ensure unit tests cover all critical functionalities.
* **Angru:** To maintain synchronization with the main branch to prevent future merging issues and contribute to the ongoing development tasks.
* **Theebika:** To lead the effort in refining the project management documentation, incorporating priority and risk assessments for tasks, and ensuring the log file is comprehensive and up-to-date.